MINUTES FROM UPTON AND NORTH ELMSALL PARISH COUNCIL EXTRA ORDINARY MEETING

HELD

27th MARCH 2017

The Chairman opened the meeting at 5.30pm.  No members of the public attended

Cllrs attending		B Mears – Chairman

P Kitching – Vice-chairman

A Miles

B Tallon

C Hobson

L Pallett

L Pickin

N Goodall

P Costello

P Oxby

R Johnson

S Pallett

UPC !! Apologies	          E Clamp – illness

A Davies - illness

UPC  !! Declarations of Interest on items on the agenda

Resolved:  Cllr L Pickin requested it noting of his dispensations regarding items 5 and  7 on the agenda.

UPC!!  To approve any Applications of Dispensations received - Members are referred to, and shall observe, the provisions of Upton and North Elmsall’s Council’s Code of Conduct. If a Councillor has a Disclosable Pecuniary Interest he/she must, unless a dispensation has been granted, withdraw from the meeting room and take no part in the discussion or vote. If any interest (Pecuniary or Non Pecuniary) has not been entered in the Parish Council’s register then you must disclose it at the meeting and inform the Monitoring Officer within 28 days of the date of initial disclosure. Failure to abide by the provisions of the Code in regard to Disclosable Pecuniary Interests now amounts to a criminal offence.

Resolved:  Cllr L Pickin requested it noting of his dispensations regarding items 5 and 7 on the agenda.

UPC !! Requisition of building materials for the planning application 16/00539/FUL – extension to the Village Hall - To discuss/approve any actions/resolution/costs thereafter

The Chairman explained the reason for this action.  When the builders came and started the work it came to light the plans which had been put in the tender pack were incorrect thus making the measurements wrong so the work had been under estimated.  The builders and the Chairman visited the architect and it appears the Clerk had been sent the wrong scale drawings.  The one sent was on the scale of 1-100 but should have been 1-200. After talking with the builders and Architect, the builders came back with a revised cost of an extra £10,800.00 on the original quote which is the lowest they could go to as they  didn’t want to have to lay men off which could have cost the Parish Council. It was suggested the Parish Council could order all building materials for the work which could save approximately £2,500.00 to £3,000.00 and there had been previously approved by the Parish Council a contingency of £5,000.00 for any unforeseen problems. Under the circumstances this seemed the best solution all round so as to not incur any further expenses for the Parish Council regarding possible costs regarding having to stand down the builders.

Councillors discussed the situation and various scenarios were raised.  A proposal was put forward to carry on with the building work with a view of seeing if the Parish Council could re-coop any costs from the Architect.  This proposal was seconded.  Cllr L Pickin requested it minuting he would abstain from voting until further information had been received.  Cllr S Pallett, B Tallon and L Pallett also abstained.  The Chairman requested a show of hands.

Resolved:  The proposal was approved.

UPC !! To approve the Parish Council employ the services of Price Waterhouse Cooper to deal with the VAT element of the proposed pavilion once all funding for the scheme has been secured – please see attached information supplied in a previous email, a confirmation letter  will be sent on Price Waterhouse Cooper’s headed paper - To discuss/approve any actions/resolution/costs thereafter

Chairman requested a proposer and a seconder for the proposal

Resolved:  The motion was approved and to go with point two which within the terms and conditions in the proposal from Price Waterhouse Cooper which states ‘the Parish Council becomes the contractor (appointing a sub contractor accordingly) and enters into an agreement with the club (Upton United Juniors CSC) to undertake the development in return for the Club’s contribution’.  To accept the terms and conditions set out in the correspondence dated 27th March 2017 from Mark Eastwood from Price Waterhouse Cooper.

To also note the information received from Chris Frogett from Steve Wells Associates o n the 23rd March 2017 stating the following:

‘As regards professional fees these are all included in the project cost estimate included in the Football Foundation bid. The cost of utilising PWC and all the other professional fees will be met pro rata by the grant funding for the project.  There will be no additional costs to the Parish Council’.  To note also this will include Steve Wells Associates fees for Project Managing the construction of the Pavilion on behalf of the Parish Council.

UPC !!! To approve a preferred contractor for the proposed pavilion on Upton Country Park Application Number:  16/01761/FUL.  No formal contract/agreement will be entered into until all funding has been secured and all relevant paperwork has been signed, including the VAT element for the proposed pavilion - To discuss/approve any actions/resolution/costs thereafter – please see attached information

Clerk had sent copies of the tender report from Steve Wells Associates regarding the 7 firms who tendered for the work.

Discussions on which contractor to choose took place.  It came down to two contractors.  A proposal was put forward to approve Sangwin as the preferred contractor over Fullwoods only on the basis that Sangwin’s had experience of building pavilions.  An amendment to the proposal was put forward this was to accept Fullwoods as the preferred contractor.

The Chairman asked for a show of hands for the amendment.

Resolved:  Sangwin was chosen as the preferred contractor.  Clerk to inform Steve Wells Associates of the Parish Councils decision.

As there was no further business to discuss the Chairman closed the meeting at 6.12pm and thanked everyone for their attendance.

Chairman

Signed ___________________________________________________

Date _____________________________________________________